# Financial Intelligence Platform

# Personal Master Roadmap (4-Lane System)

Mission

Build a research-backed AI-powered Multi-Asset Portfolio Intelligence Platform that evolves into an Agentic Financial Intelligence Startup before graduation.

# Overview

Instead of working on one task at a time, development is divided into four parallel lanes.

Each lane has a different objective but continuously contributes to the same project.

Financial Intelligence Platform
                               │
      ┌──────────────┬──────────────┬──────────────┬──────────────┐
      │              │              │              │
      ▼              ▼              ▼              ▼
 Core Platform   AI Research   Future AI Tech   Documentation

# LANE 1 — Core Platform (Highest Priority)

## Objective

Develop the complete Multi-Asset Portfolio Intelligence Platform.

This lane directly contributes to the Capstone and Startup.

## Phase 1 — Foundation

- Finalize System Architecture

- Repository Structure

- Development Standards

- Database Design

- API Design

## Phase 2 — Data Layer

### Stock Dataset

- Expand to NIFTY-50

- Expand to NIFTY Bank

- Technical Indicators

- Financial News Pipeline

### Jewellery Dataset

- Gold Price Dataset

- Inflation

- USD-INR

- Commodity Indicators

### Land Dataset

- Property Index

- Infrastructure Data

- Government Policies

- Economic Indicators

## Phase 3 — Asset Intelligence Modules

Develop

### Stock Intelligence Module

- Hybrid-FinGpAlpha v2

### Jewellery Intelligence Module

### Land Intelligence Module

Every module must output

- Expected Return

- Risk

- Confidence

- Liquidity

- Recommendation

## Phase 4 — Portfolio Intelligence Core

Develop

- Portfolio Optimization

- Asset Allocation

- Diversification

- Risk Profiling

- Portfolio Scoring

- Recommendation Engine

## Phase 5 — Financial LLM Integration

Integrate LLM for

- Financial News Understanding

- Portfolio Reasoning

- Explainability

- Financial Chat

- Recommendation Explanation

## Phase 6 — Platform Development

Frontend

Backend

Authentication

Dashboard

Portfolio Management

Visualization

API Integration

## Phase 7 — Final Integration

Integrate

- Intelligence Modules

- Portfolio Engine

- LLM

- Backend

- Frontend

## Deliverables

- Complete Capstone

- Working Platform

- Journal Paper

- MVP Foundation

# =====================================

# LANE 2 — AI Research

## Objective

Improve the intelligence of the platform through continuous experimentation.

## Phase 1

Study Previous Work

- FinnyGAN

- FinALFA

- GP-Alpha

- Hybrid-FinGpAlpha

Document limitations.

## Phase 2

Benchmark Existing Models

- FinBERT

- Existing Hybrid Model

## Phase 3

LLM Benchmarking

Compare

- Llama 3.1 8B

- Qwen2.5 7B

against

- FinBERT

- Hybrid-FinGpAlpha

## Phase 4

Fine-Tuning

- PEFT

- LoRA

- QLoRA

## Phase 5

Prompt Engineering

- Zero-shot

- Few-shot

- Chain-of-Thought

- Structured Prompting

## Phase 6

Ablation Studies

Study

- Feature importance

- Prompt quality

- Fine-tuning impact

- Context length

- Reasoning quality

## Phase 7

Technical Novelty

Identify

- Existing limitation

- Proposed solution

- Experimental validation

This becomes the conference paper.

# =====================================

# LANE 3 — Future AI Technologies

## Objective

Continuously explore technologies that may improve the platform.

Nothing here is mandatory for the capstone.

Everything here is experimental.

## Stage 1

Understand

- Transformers

- Attention

- Embeddings

- Tokenizers

## Stage 2

Large Language Models

Study

- Llama

- Qwen

- Gemma

- DeepSeek

## Stage 3

Vector Databases

Explore

- FAISS

- ChromaDB

- Qdrant

## Stage 4

Retrieval-Augmented Generation

Learn

- Retrieval

- Chunking

- Embeddings

- Hybrid Search

Prototype

Financial Knowledge Base

## Stage 5

Tool Calling

Learn

- Function Calling

- External Tools

- API Integration

## Stage 6

Memory

Research

- Long-term Memory

- Short-term Memory

- Conversation Memory

## Stage 7

LangGraph

Study

- State Graphs

- Workflows

- Control Flow

## Stage 8

MCP

Study

- Model Context Protocol

- External Tool Integration

## Stage 9

Agentic Systems

After Capstone

Convert

Stock Module

↓

Stock Agent

Jewellery Module

↓

Jewellery Agent

Land Module

↓

Land Agent

## Stage 10

Coordinator Agent

Develop

Portfolio Coordinator

that communicates with all asset agents.

# =====================================

# LANE 4 — Research & Documentation

## Objective

Document everything.

This lane supports every other lane.

## Literature Survey

Maintain notes on

- Financial AI

- Portfolio Optimization

- LLMs

- RAG

- Agents

## Research Bible

Document

- Vision

- Ideas

- Architecture

- Hypotheses

## Experiment Log

Every experiment records

- Objective

- Configuration

- Dataset

- Metrics

- Observations

- Conclusion

## Dataset Registry

Track

- Sources

- Versions

- Cleaning

- Preprocessing

## Model Registry

Track

- Hyperparameters

- Training Runs

- Performance

- Saved Models

## Architecture Log

Record

Every architectural decision

and

Why it was made.

## Journal Paper

Continuously update

- Introduction

- Literature Review

- Methodology

- Experiments

- Results

- Discussion

## Conference Paper

Maintain

Future technical contribution

separately.

## Startup Documentation

Prepare

- Product Vision

- Roadmap

- Pitch Notes

- User Feedback

- Feature Requests

# =====================================

# Information Flow

Future AI Technologies
                            │
                     Prototype & Learn
                            │
                            ▼
                      AI Research Lane
              Benchmark • Evaluate • Improve
                            │
                            ▼
                    Core Platform Lane
                 Stable Integration & Product
                            │
                            ▼
                  Startup / Capstone / Papers
                            ▲
                            │
               Research & Documentation Lane
         Records, Papers, Experiments & Decisions

# Definition of Success

## By End of Capstone

✅ Multi-Asset Portfolio Platform

✅ Stock Intelligence Module

✅ Jewellery Intelligence Module

✅ Land Intelligence Module

✅ Portfolio Optimization Engine

✅ Financial LLM Integration

✅ Explainable Recommendations

✅ Working Web Platform

✅ Journal Paper

## By Graduation

Everything above

✅ RAG Integration

✅ Agentic Asset Intelligence

✅ Portfolio Coordinator Agent

✅ Startup MVP

✅ Beta Users

✅ Conference Paper

✅ Public GitHub

✅ Startup Launch

# Guiding Principle

Never add a technology because it is popular.

Every new model, framework, or tool must answer one question:

“Does this measurably improve the Financial Intelligence Platform?”

If the answer is yes, it progresses through:

Future AI Technologies → AI Research → Core Platform

If the answer is no, it remains an experiment and is documented for future reference.